# **Video Streaming - Server Team 1**

| **Date of Meeting:** | 7/13/23 |
| --- | --- |
| **Minutes Prepared By:** | Shahd Mustafa |

|  |  |
| --- | --- |
| 1. Purpose of Meeting | |
| * Revise the architectural and design powerpoint |

| 2. Attendance at Meeting | | |
| --- | --- | --- |
| Name | Team |
| shahd mustafa | Team lead |
| Mike Nasser | Designer |
| Nathaniel Leonardo | Developer |
| Hassan Radwan | Developer |
| Hussen Aljubury | Developer |

| 3. Meeting Notes, Decisions, Issues | | |
| --- | --- | --- |
|  |  |

* + The team reviewed and revised the architectural and design powerpoint.
  + Members practiced presenting the slide within the time limit and gave feedback.

|  |
| --- |
| 3. Open Questions, Tabled Items, Outstanding Issues |

None.

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| 4. Action Items | | | | |
| *Action* | *Assigned to* | *Due Date* | *Status* |
| Upload Meeting Notes | Shahd | 6/1/23 | completed |
| Team members download, install, and set up Enterprise Architect on local machine. | Mike, Nathanial, Hassan | 5/24/23 | completed |
| Complete chosen section of the planning document for the next meeting | All | 5/19/23 | Completed |
| Planning document section 5 and finalize sections done | All | 5/26/23 | completed |
| Study/practice html/CSS and JavaScript in preparation for future coding | Mike, Nathanial, Hassan | 6/30/23 | In Progress |
| Final Planning document and submit to GitHub. | All | 5/31/23 | Completed |
| Submit architectural and design document | All | 7/10/23 | Completed |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| 5. Next Meeting | | | | | |
| *Target Date:* | *7/20/23* | *Time:* | *3pm* | *Location:* | *Zoom* |
| *Objectives:* | * Prepare coding the project! | | | | |