# **Video Streaming - Server Team 1**

| **Date of Meeting:** | 6/28/2023 |
| --- | --- |
| **Minutes Prepared By:** | shahd mustafa |

|  |  |
| --- | --- |
| 1. Purpose of Meeting | |
| * Discuss architecture and design document. * Assign / split document sections. |

| 2. Attendance at Meeting | | | | |
| --- | --- | --- | --- | --- |
| Name | | Team | |
| shahd mustafa | | Team lead | |
| Mike Nasser | | Designer | |
| Nathaniel Leonardo | | Developer | |
| Hassan Radwan | | Developer | |
| Hussen Aljubury | | Developer | | |

| 3. Meeting Notes, Decisions, Issues | | |
| --- | --- | --- |
|  |  |

* The team reviewed the architecture and design document and split up sections among members.
  + Went over architecture and design document example.

|  |
| --- |
| 3. Open Questions, Tabled Items, Outstanding Issues |

None.

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| 4. Action Items | | | | |
| *Action* | *Assigned to* | *Due Date* | *Status* |
| Upload Meeting Notes | Shahd | 6/1/23 | completed |
| Team members download, install, and set up Enterprise Architect on local machine. | Mike, Nathanial, Hassan | 5/24/23 | completed |
| Complete chosen section of the planning document for the next meeting | All | 5/19/23 | Completed |
| Planning document section 5 and finalize sections done | All | 5/26/23 | completed |
| Study/practice html/CSS and JavaScript in preparation for future coding | Mike, Nathanial, Hassan | 6/30/23 | In Progress |
| Final Planning document and submit to GitHub. | All | 5/31/23 | Completed |
| Complete assigned section in the requirement analysis report | All | 5/16/23 | Completed |
| Finalize and submit requirement analysis report and ppt to GitHub | All | 5/19/23 | Completed |
| Plan and split architecture design document | All | 6/28/23 | In progress |
| Finalize and submit architecture document and ppt to the github | All | 7/19/23 | In progress |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| 5. Next Meeting | | | | | |
| *Target Date:* | *7/5/23* | *Time:* | *2pm* | *Location:* | *Zoom* |
| *Objectives:* | * Review completed architecture and design sections | | | | |